CMS-0057-F Platform

Test Plan

Prior Authorization (CRD / DTR / PAS) · Payer-to-Payer · Patient Access · Provider Access

Version 1.0 — August 8, 2026

Internal QA test plan for the application codebase. Distinct from, and a prerequisite to, the Standards-Conformance Testing Plan (Inferno / ONC / CAQH CORE) tracked in the separate CMS-0057-F Conformance Testing workbook.

# 1. Purpose & Scope

This plan defines how the CMS-0057-F platform codebase is tested — what is verified at each test level, in which environment, with which tooling, and against what evidence. It covers all four CMS-0057-F provisions (Patient Access, Provider Access, Payer-to-Payer, and Prior Authorization) plus the cross-cutting capabilities that support them: cross-source identity resolution (MPI), consent management, policy transformation, security/audit, and reporting.

This is a codebase test plan, not a certification plan. Formal standards-conformance testing (Inferno self-service against Da Vinci CRD/DTR/PAS, US Core, CARIN, SMART App Launch, X12 278/275) and formal certification (ONC Health IT, CAQH CORE) are scoped, dated, and costed separately in the CMS-0057-F Conformance Testing Project Plan workbook. This plan is upstream of that one: a clean pass here is the entry criterion for conformance testing (Section 6).

## In Scope

- Prior Authorization — CRD (Coverage Requirements Discovery), DTR (Documentation Templates & Rules), PAS (Prior Authorization Support)

- Payer-to-Payer API — opt-in consent gate, Da Vinci bulk data export, import/reconciliation against Member 360

- Patient Access API — FHIR reads, USCDI v3 data, denial-reason display

- Provider Access API — $member-match, treatment-relationship authorization, opt-out consent, bulk export to attributed panel

- Cross-cutting: identity resolution (MPI), policy transformation (policy-to-FHIR), authorization/consent/audit, deployment-scope isolation, network-adequacy analytics, reporting

## Out of Scope (tracked elsewhere)

- Formal standards-conformance testing (Inferno) and formal certification (ONC Health IT, CAQH CORE) — CMS-0057-F Conformance Testing Project Plan workbook

- Production-scale load/performance testing against a live trading partner — contract Phase 1, per the RFI implementation timeline

- Structured user-acceptance testing with HCA reviewers/analysts — post-award, per the RFI Section 5.6 timeline

- Penetration testing / third-party security assessment — recommend scoping as a distinct engagement ahead of production cutover

# 2. Test Objectives

- Prove each CMS-0057-F provision behaves correctly against its FHIR/Da Vinci/X12 specification at the component level, before any conformance-testing run is attempted.

- Prove the human-gating guarantees that carry real compliance weight: a PAS submission cannot be recorded without a named human approver (enforced twice — interaction and workflow-state level); a policy criteria set cannot be used without clinical sign-off; AI never makes a coverage or medical-necessity determination.

- Prove consent and authorization are enforced correctly and cannot be bypassed: Provider Access opt-out, Payer-to-Payer opt-in, treatment-relationship checks, break-glass override behavior.

- Prove the audit trail is PHI-safe by construction — every automated identity-resolution and evidence event stores references, codes, and determinations, never raw clinical payloads.

- Catch regressions early and cheaply: every gap-closure or feature change runs the full automated suite before it is considered done (this is already the working practice — see Section 9, zero regressions across the last two development cycles).

- Build the evidence base the Conformance Testing Plan and the RFI response both cite — automated test counts, contract-test results, and e2e coverage are load-bearing claims in HCA-facing documents and must stay accurate.

# 3. Test Levels & Tooling

Five levels, from fastest/cheapest to slowest/most representative. Each lower level should catch a defect before it reaches the next.

| Level | Tool | What It Proves | Current Status |
| --- | --- | --- | --- |
| Unit / component (main app) | Vitest | Deterministic logic is correct in isolation: policy engine, matching engine, workflow state machine, FHIR resource validation, audit redaction | 32 suites / 178 tests passing |
| Unit / component (standalone SMART app) | Vitest | DTR tree-view interaction, CDex DocumentReference construction | 2 suites / 7 tests passing |
| API / contract | Postman + Newman (npm run test:contract) | HTTP-level request/response contracts hold for a real running server, independent of internal code structure | 8-request collection covering CDS Hooks, DTR, Provider Access match, PAS (both gate states), bulk export start, work queue, financial clearance |
| End-to-end (UI) | Playwright (npm run test:e2e) | A user can actually complete a journey through the rendered UI, not just call an API | 1 spec file / 5 scenarios (CMS hub, Financial Clearance x3, Work Queue) |
| Standards conformance | Inferno (ONC self-service) | FHIR resources and interactions conform to the Da Vinci / US Core / CARIN / SMART implementation guides | Not yet run — scoped in the Conformance Testing Plan workbook |
| Manual / exploratory | Human tester | UX edge cases, accessibility, cross-browser/device behavior automation doesn't reach | Not yet formalized — no test charter exists per provision |

Note: Status colors: green = in place and passing today; yellow = partial coverage exists; red = not yet started. This mirrors the maturity taxonomy already used in the RFI response and the Conformance Testing Plan, so status is comparable across documents.

# 4. Test Environments

| Environment | Purpose | How to Stand It Up | External Dependency |
| --- | --- | --- | --- |
| Local dev | Day-to-day development and unit testing | npm run dev (port 4029) with ALLOW_DEV_MOCK_AUTH | None — in-memory seeded FHIR bundle (the "Maria" persona, tests/seed) |
| Reference / validation | Full-platform demo, regression suite, contract tests | Same application against a self-contained FHIR server | None — this is the environment the RFI response calls "Demonstrable today" |
| Staging backbone | X12 278/275 EDI translation, simulated trading-partner exchange | npm run backbone:up (Docker Compose) | Docker; a representative staging trading partner once Workstream G (Dev Plan) lands |
| Production / live trading partner | Contract Phase 1 cutover | Not applicable to this plan | Real payer and EMR endpoints — explicitly out of scope here |

The platform is built to fail loud, not silent, against an unconfigured live endpoint — a misconfigured environment cannot masquerade as production-ready in test results (see RFI Section 5.2.2).

# 5. Coverage by Provision

Each table below lists what is verified, by which test type, and the current automated-coverage status. Gaps are called out explicitly rather than implied.

## 5.1 Prior Authorization — CRD / DTR / PAS

| Capability | What's Verified | Test Type | Status |
| --- | --- | --- | --- |
| CRD — CDS Hooks discovery + firing | Discovery endpoint responds; hooks fire at order-select and order-sign | Contract ("CDS Hooks Discovery") | Covered |
| CRD — 4 parallel checks | Eligibility/enrollment, network status, clinical-guideline check, PA-required determination each resolve correctly | Unit (tests/policy/*, tests/goldenThread/orchestrator.test.ts) | Covered |
| DTR — Questionnaire retrieval + CQL matching | Correct Questionnaire Package returned; CQL criteria tree marks items Met (with citation) or Gap | Unit (tests/dtr, tests/goldenThread/dtrGenerator, dtrAndIngest) | Covered |
| DTR — gap evidence upload | Upload held pending clinical confirmation; does not auto-resolve a gap; CDex-conformant DocumentReference constructed | Unit (PA-Standalone-SmartApp cdexDocumentReference.test.ts, 6 tests) + Contract ("DTR Package Retrieval") | Covered |
| PAS — dual-channel submission | FHIR PASBundle path and X12 278/275 path both selectable by payer capability | Unit (tests/workflow/paMachine.test.ts) + Contract (both PAS Submit cases) | Covered |
| PAS — human-gate enforcement | Submission blocked with no approvedBy at both the interaction and workflow-state level | Contract ("PAS Submit - Human Gate (no approvedBy)") | Covered |
| Golden Thread continuity | A single order can be walked from Financial Clearance through the Work Queue to an Evidence Record without re-entering context | E2E (e2e/golden-thread.spec.ts) | Covered — smoke depth only |
| Live CDS-service integration against a staging trading partner | Real (non-mock) CRD round-trip | Not yet exercised | Gap — targeted Oct 2026, Dev Plan Workstream G |

## 5.2 Payer-to-Payer API

| Capability | What's Verified | Test Type | Status |
| --- | --- | --- | --- |
| Opt-in consent gate | UI state models "Consent captured" as a precondition before export can proceed | Manual (page state only) | Gap — no automated assertion that export is blocked without consent |
| Bulk export job lifecycle | Job transitions requested → in-progress → files-ready → reconciled correctly; duplicate/late callbacks handled idempotently | Unit (tests/workflow/bulkJob.test.ts, 4 tests) | Covered |
| Import de-duplication against Member 360 | Re-imported claims are deduped rather than double-counted | Unit (tests/workflow/bulkJob.test.ts) | Covered |
| Bulk export trigger (API) | Bulk/start endpoint accepts a request and returns a job reference | Contract ("Bulk Export - Start") | Covered |
| NDJSON export format / Da Vinci bulk pattern conformance | Output actually matches the Da Vinci bulk-data-export shape | Not yet exercised at the integration level | Gap — recommend an integration test against the reference FHIR server |

Note: The opt-in consent gate is the one place in this plan where Payer-to-Payer has weaker automated coverage than Provider Access opt-out (Section 5.4), which does have an explicit guard-level test. Recommend closing this gap before conformance testing — a consent bypass here is a compliance-relevant defect, not a cosmetic one.

## 5.3 Patient Access API

| Capability | What's Verified | Test Type | Status |
| --- | --- | --- | --- |
| FHIR resource reads | Coverage, USCDI v3 clinical data, and prior-authorization history resolve and validate against FHIR R4 / US Core | Unit (tests/fhir/*, tests/evidence/evidenceRecord.test.ts) | Covered |
| Denial-reason display | A denied claim carries a specific, structured denial reason rather than a bare denial | Unit (tests/evidence) | Covered |
| USCDI v3 class coverage | Condition class live; remaining classes not yet onboarded | N/A — feature gap, not a test gap | Out of scope until classes are built (RFI 5.2.1) |
| Consent panel / data-source indicator | Member sees what is shared and its origin | Not covered by an automated test today | Gap — recommend a component test |

## 5.4 Provider Access API

| Capability | What's Verified | Test Type | Status |
| --- | --- | --- | --- |
| $member-match operation | Standards-based member matching resolves correctly | Contract ("Provider Access - Member Match") + Unit (tests/identity) | Covered |
| Treatment-relationship authorization | Access requires a treatment relationship, a distinct basis from member-directed consent | Unit (tests/authz/guard.test.ts, 8 tests) | Covered |
| Opt-out consent enforcement | A member's opt-out is honored at the same authorization check; break-glass still overrides correctly | Unit (tests/authz/guard.test.ts, tests/consent/providerAccessOptOut.test.ts, 5 tests) | Covered |
| Consent revocation flow | A revoked consent takes effect and is reflected on the next access check | Unit (tests/consent/providerAccessOptOut.test.ts) | Covered |
| Cross-source identity resolution (MPI) | Deterministic rules (exact ID / name+DOB) and weighted probabilistic scoring resolve identity correctly across EMR, payer, and state-agency sources; audit trail is PHI-safe | Unit (tests/identity/matchEngine.test.ts 13, resolveIdentity.test.ts 6, resolveIdentityWithAudit.test.ts 2 — 21 total) | Covered |
| Bulk delivery to attributed panel (SMART Backend Services) | 5-year look-back scoped export to a provider organization's panel | Not yet built | Gap — targeted Oct 2026, Dev Plan Workstream C |

## 5.5 Cross-Cutting Capabilities

| Capability | What's Verified | Test Type | Status |
| --- | --- | --- | --- |
| Policy transformation (policy-to-FHIR) | Structured criteria evaluate correctly against real-world payer policy corpus; gold-carding logic; propensity/submission-readiness scoring | Unit (tests/policy/*: policyEngine 11, corpusAccuracy 5, criteria 7, goldCarding 8, propensity 6 — 37 total) | Covered |
| Audit logging (PHI-safe) | Every determination/evidence step is timestamped and append-only; audit events never carry raw clinical payloads | Unit (tests/server/audit.test.ts, correlation.test.ts — 7 total) | Covered |
| Workflow state machine | Prior-auth case states transition only through valid paths | Unit (tests/workflow/paMachine.test.ts) | Covered |
| Network-adequacy analytics | Gap analysis by specialty/county/line-of-business runs deterministically, no external AI-service dependency | Unit (tests/networkAdequacy/*, 16 tests) | Covered |
| Deployment-scope isolation | Non-CMS-0057-F routes are blocked when DEPLOYMENT_SCOPE=cms0057f, so an HCA-facing deployment cannot serve unrelated client modules | Unit (tests/middleware/deploymentScope.test.ts, 4 tests) | Covered |
| Reviewer work queue + SLA timers | 72h/7-day clocks compute correctly and flag breaches | Unit (tests/goldenThread/workQueueView.test.ts) + Contract + E2E | Covered |
| Policy monitoring mode (auto-detect library changes) | Not yet built | N/A | Gap — targeted Oct 2026, Dev Plan Workstream D |
| Reporting — CMS-required report pack, API usage reporting | Underlying data exists; report formats not yet generated | Not yet built | Gap — formats pending confirmation with HCA (RFI 5.5) |

# 6. Entry & Exit Criteria

## Entry Criteria (per change)

- Code compiles clean: npm run type-check produces zero errors.

- Full unit suite passes locally: npm test (currently 178 main-app + 7 standalone = 185 tests) before a change is considered done.

- No PHI-safety, human-gating, or consent-enforcement test is skipped or weakened to make a change pass.

## Exit Criteria (per level, before promoting to the next)

| Gate | Exit Criterion |
| --- | --- |
| Unit → Contract | 100% of unit suites green; no known-flaky tests in the run |
| Contract → E2E | Full Newman collection passes against a freshly started dev server |
| E2E → Conformance Testing (separate plan) | Golden Thread e2e suite passes; all Section 5 gaps marked "Gap" above are either closed or explicitly accepted as out of scope for this conformance-testing pass |
| Conformance → Certification (separate plan) | Inferno self-service run passes for the provisions being certified — tracked in the Conformance Testing Plan workbook, not here |

# 7. Defect Management

Severity is assigned by compliance and PHI impact first, functional impact second — this platform's highest-risk defect class is a silent human-gating or consent bypass, not a UI cosmetic issue.

| Severity | Definition | Example |
| --- | --- | --- |
| Blocker | A human-gating, consent, or PHI-safety guarantee can be bypassed | A PAS submission is recorded without a named approver; an opt-out member's data is released; raw PHI appears in an audit event |
| Critical | A CMS-0057-F provision does not function as specified, but no compliance guarantee is broken | CRD returns an incorrect PA-required determination; DTR criteria tree marks a Gap as Met incorrectly |
| Major | A capability works but produces an incorrect or incomplete result under a defined condition | Bulk export dedup misses a duplicate under a specific ordering of callbacks |
| Minor | Cosmetic, UX, or non-blocking issue | SLA-breach flag color is inconsistent between two screens |

Blocker and Critical defects halt promotion to the next test level (Section 6) until resolved and covered by a regression test.

# 8. Roles & Responsibilities

| Role | Responsibility |
| --- | --- |
| Engineer (feature owner) | Writes/maintains unit tests for the code they change; keeps the full suite green before merge |
| QA Engineer | Owns contract-test collection and e2e suite; triages failures by severity; maintains test-data seeding |
| Tech Lead | Owns entry/exit-criteria enforcement between levels; approves exceptions |
| Clinical/Product SME | Reviews policy-transformation test corpus for clinical accuracy; not a code-testing role but gates policy criteria sign-off (RFI 5.3.2) |
| IBM (this engagement) | Executes this plan using AI-assisted development and testing where the task is Full Automation or AI-Assisted (see Dev Plan workbook's AI-feasibility classification); flags Human-Required items explicitly rather than silently narrowing scope |

# 9. Test Data Management

- All lower-environment testing uses synthetic data only — the seeded "Maria" persona bundle (tests/seed/maria-bundle.test.ts) and equivalent synthetic providers/payers. No real member PHI is used below the staging backbone.

- Test fixtures are version-controlled alongside the tests that use them, so a failing test's expected data is always reviewable in the same diff as the code change.

- Contract tests (Postman) run against a fresh dev-server instance seeded the same way on every run, so results are reproducible.

- Before any staging-backbone or production-adjacent testing, a separate data-handling review is recommended to confirm no synthetic-data assumption has silently become a real-data path.

# 10. Risks & Mitigations

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Payer-to-Payer opt-in consent gate has no automated test enforcing it (Section 5.2) | A regression could silently allow export without consent | Add a guard-level unit test mirroring tests/authz/guard.test.ts's opt-out coverage; treat as a near-term priority, not a someday item |
| E2E suite is smoke-depth only (5 scenarios, 1 spec file) | A regression in an untested UI path reaches later stages before being caught | Expand Playwright coverage per provision as each Dev Plan workstream closes (Section 5), prioritizing Provider Access and Payer-to-Payer next |
| First-time Inferno conformance run commonly surfaces issues even when unit tests pass | Schedule risk to the Conformance Testing Plan's dated timeline | Already flagged in the Conformance Testing Plan and RFI response; not new, restated here for visibility |
| No formalized manual/exploratory test charter per provision | Accessibility, cross-browser, and UX edge cases have no owner | Recommend a lightweight charter (1-2 pages) per provision before HCA-facing UAT |
| Automated test counts are cited as evidence in the RFI response and Conformance Testing Plan | If the suite count drifts without updating those documents, IBM would be citing a stale figure to a state evaluator | Re-run and re-verify the count (npm test) before any revision of an HCA-facing document — already the practice used to produce this plan (185 tests confirmed August 8, 2026) |

# 11. Schedule

This plan runs continuously alongside two dated workbooks already in place, rather than on its own separate timeline:

- Development Plan — Gap Closure (CMS-0057-F Conformance Testing Project Plan workbook, "Dev Plan" tabs): as each remaining workstream (Provider Access bulk export, policy monitoring, live backbone integration, documentation) closes, this plan's corresponding "Gap" rows in Section 5 move to "Covered" and new unit/contract tests land with the code.

- Standards-Conformance Testing Plan (same workbook, "Project Plan"/"Gantt Chart" tabs): begins once this plan's exit criteria (Section 6) are met for the provisions being tested.

Recommended immediate next step: close the Payer-to-Payer consent-gate test gap and the e2e coverage gap (Section 10) in parallel with the remaining Dev Plan workstreams, since both are test-plan work rather than new-feature work and do not block on external decisions.

# Appendix: Current Automated Test Inventory (as of August 8, 2026)

185 automated tests passing, zero failing, across 34 suites (32 main-app + 2 standalone SMART app). Verified by direct execution, not carried forward from a prior report.

| Suite | Tests | Provision / Area |
| --- | --- | --- |
| tests/authz/guard.test.ts | 8 | Provider Access — authorization |
| tests/backbone/config.test.ts | 4 | Cross-cutting — backbone config |
| tests/consent/providerAccessOptOut.test.ts | 5 | Provider Access — consent |
| tests/dtr/questionnaireResponse.test.ts | 2 | Prior Auth — DTR |
| tests/evidence/evidenceRecord.test.ts | 5 | Patient Access — evidence |
| tests/fhir/operationOutcome.test.ts | 4 | Cross-cutting — FHIR |
| tests/fhir/validate.test.ts | 5 | Cross-cutting — FHIR |
| tests/fhir/viewModels.test.ts | 3 | Cross-cutting — FHIR |
| tests/flags/flags.test.ts | 2 | Cross-cutting — feature flags |
| tests/goldenThread/dtrAndIngest.test.ts | 4 | Prior Auth — DTR |
| tests/goldenThread/dtrGenerator.test.ts | 6 | Prior Auth — DTR |
| tests/goldenThread/hardening.test.ts | 9 | Cross-cutting — Golden Thread |
| tests/goldenThread/medicalNecessity.test.ts | 4 | Prior Auth — CRD/DTR |
| tests/goldenThread/orchestrator.test.ts | 5 | Prior Auth — CRD |
| tests/goldenThread/stages.test.ts | 12 | Cross-cutting — Golden Thread |
| tests/goldenThread/workQueueView.test.ts | 2 | Cross-cutting — reviewer work queue |
| tests/identity/matchEngine.test.ts | 13 | Provider Access — MPI |
| tests/identity/resolveIdentity.test.ts | 6 | Provider Access — MPI |
| tests/identity/resolveIdentityWithAudit.test.ts | 2 | Provider Access — MPI |
| tests/middleware/deploymentScope.test.ts | 4 | Cross-cutting — deployment scope |
| tests/networkAdequacy/adequacy.test.ts | 8 | Cross-cutting — reporting |
| tests/networkAdequacy/assistant.test.ts | 8 | Cross-cutting — reporting |
| tests/policy/corpusAccuracy.test.ts | 5 | Cross-cutting — policy transformation |
| tests/policy/criteria.test.ts | 7 | Prior Auth — CRD/DTR |
| tests/policy/goldCarding.test.ts | 8 | Cross-cutting — policy transformation |
| tests/policy/policyEngine.test.ts | 11 | Cross-cutting — policy transformation |
| tests/policy/propensity.test.ts | 6 | Cross-cutting — submission-readiness scoring |
| tests/seed/maria-bundle.test.ts | 4 | Test data |
| tests/server/audit.test.ts | 3 | Cross-cutting — audit |
| tests/server/correlation.test.ts | 4 | Cross-cutting — audit |
| tests/workflow/bulkJob.test.ts | 4 | Payer-to-Payer |
| tests/workflow/paMachine.test.ts | 5 | Prior Auth — PAS |
| PA-Standalone-SmartApp/src/test/cdexDocumentReference.test.ts | 6 | Prior Auth — DTR (CDex) |
| PA-Standalone-SmartApp/src/test/ediRoute.test.ts | 1 | Prior Auth — PAS (EDI) |

Also in place (not counted above):

- tools/contract/cms0057f.postman_collection.json — 8-request contract-test collection (CDS Hooks Discovery, DTR Package Retrieval, Provider Access Member Match, PAS Submit x2, Bulk Export Start, Reviewer Work Queue, Financial Clearance), run via npm run test:contract.

- e2e/golden-thread.spec.ts — Playwright suite, 5 scenarios (CMS hub, Financial Clearance x3, Reviewer Work Queue), run via npm run test:e2e.